# Agile & DevOps Planning Document

# Product Vision

Build a command-line calculator that performs arithmetic operations reliably, validates user input, and demonstrates Agile and DevOps practices through testing, CI/CD, and logging.

# Definition of Done (DoD)

Code implemented and functional

Acceptance criteria satisfied

Unit tests written and passing

Code committed with meaningful history

CI pipeline passes successfully

Basic documentation updated

# Product Backlog

## US1 - Addition (2 pts, High)

As a user, I want to add two numbers so that I can get their sum.

Acceptance Criteria:

User can input two numbers

Correct result is returned

Handles invalid input

## US2 - Subtraction (2 pts, High)

As a user, I want to subtract two numbers so that I can get the difference.

Acceptance Criteria:

User inputs two numbers

Correct result returned

Handles invalid input

## US3 - Multiplication (2 pts, Medium)

As a user, I want to multiply two numbers so that I can get the product.

Acceptance Criteria:

Correct multiplication result

Handles invalid input

## US4 - Division (3 pts, High)

As a user, I want to divide two numbers so that I can get the quotient safely.

Acceptance Criteria:

Correct division result

Division by zero handled

Handles invalid input

## US5 - Input Validation (3 pts, High)

As a user, I want invalid input rejected so the program does not crash.

Acceptance Criteria:

Detect non-numeric input

Show clear error

Program continues safely

## US6 - History (5 pts, Medium)

As a user, I want to view previous calculations.

Acceptance Criteria:

Each calculation saved

History file exists

User can read history

## US7 - CI/CD (5 pts, High)

As a developer, I want automated tests in CI so changes are verified.

Acceptance Criteria:

Pipeline runs tests

Failures break pipeline

Success shows pass

## US8 - Logging (3 pts, Medium)

As a maintainer, I want logs to track system behavior.

Acceptance Criteria:

Operations logged

Errors logged

Logs stored in file

# Sprint 1 Plan

Goal: Deliver basic calculator functionality with validation and CI setup.

US1 Addition (2 pts)

US2 Subtraction (2 pts)

US5 Input Validation (3 pts)

Sprint Backlog:

Setup project structure

Implement addition

Implement subtraction

Add input validation

Write unit tests

Setup CI pipeline

# Sprint 2 Plan

Goal: Improve system with more operations, logging, and persistence.

US3 Multiplication (2 pts)

US4 Division (3 pts)

US6 History (5 pts)

US8 Logging (3 pts)

Sprint Backlog:

Implement multiplication

Implement division with zero handling

Store calculation history

Add logging

Extend tests